Microsoft Project 4.0

README.DOC

September 30, 1987

This file contains additions or modifications to the

Microsoft Project 4.0 manual.  There is information on

additional plotters that are supported, loading Microsoft

Project 1.0 files, and on tracking progress.

Additional Plotters Supported (pg. 307-308)

In addition to the plotters that were listed in the

manual, a complete set of Roland and Bruning plotters

are supported.  A list of all supported plotters is

listed when choosing the "Install Plotter" option from

the Setup program.  The Setup program is described on

page 316 of the Microsoft Project 4.0 Addendum.

Plotted Output Charts

The plotted Gannt charts from Microsoft Project

display elapsed time, as opposed to actual time.

What this means is that the start date and finish date

are plotted, with an unbroken bar between the two.

Actual time off is not shown on the plotted output.  An

example of the output is shown on page 388 of the

Microsoft Project 4.0 Addendum.

The plotted PERT charts display full activity

information.  You can select what fields you want

included in the boxes with the Format command.

Earned Value Custom Report

The earned value report noted on page 380 of the

Microsoft Project 4.0 Addendum has not been included

on the Utility disk.  The report can be easily created

by including the activity number, activity description,

total cost (f), percent complete, cost to date (a),

cost to date (f), and cost to date variance.

Loading Microsoft Project 1.0 Files

To load files from Microsoft Project 1.0 into Microsoft

Project 4.0, you will need to use the "convert" program

from the Setup or Program/Setup disk.  To run the

Convert program, type "convert".  After the files have

been converted, load them into Microsoft Project 4.0

and save them.

43-Line Mode

43-Line mode is designed for systems with an EGA with

more than 64K and systems with a VGA.  If you have an

EGA with 64K, Project will not come up in 43-line mode.

Tracking Progress - Interactive Updating (pg. 348-349)

Description:  Interactive updating is one way to track

the progress of activities in your project.  If you use

the interactive updating method, you control scheduling

entries for the "today's date" field in the Options

Project display and the "percent completed" field in

the Activity list.

When you start a session, you should enter today's

date.  As you track the progress of the project, you

also enter the actual percent completed for each

activity.  The "percent completed" field remains at 0%

until you enter a different figure.

If the "percent completed" figure you enter does not

match what the forecasted percent completed should be

at this date, Microsoft Project 4.0 will display the

entered percent completed graphically on the Gantt

display.  It will not affect the scheduled date, as

described on pages 348 and 349.

Using the example on page 349:

The "percent completed" field is 0% until you enter

a value:

1      8     15     22      29

+------+------+------+-------+

1 Activity One        |O====  =====  O

When you enter 50% complete, Microsoft Project displays

the Gantt chart to reflect the updated percent complete

(Note: the scheduled dates are not affected):

1      8     15     22      29

+------+------+------+-------+

1 Activity One        |O++++  =====  O